# Day 3 - March 2026

## The Build Battle

Getting HaackStation to compile on Windows with Visual Studio took longer than writing the code. Every step is documented here honestly because future contributors deserve to know what to expect.

The core code was complete at the end of Day 2. Day 3 was entirely the build system. Key issues encountered and resolved:

- SDL2 header structure - the VC development zip puts headers directly in include/ but the code uses SDL2/SDL.h. Fix: create include/SDL2/ subfolder and copy headers in.

- Same fix needed for SDL2_ttf and SDL2_image.

- Include path resolution - MSVC handles include paths differently from GCC. Fixed by adding every subfolder explicitly to target_include_directories in CMakeLists.

- Regex raw strings - sed-based fix scripts mangled R"(...)" raw string literals by doubling backslashes. Fixed by rewriting disc_formats.cpp without regex entirely, using simple string searches instead.

- SettingItem aggregate initialization - MSVC is stricter than GCC about aggregate init of structs with std::function members. Fixed with explicit helper functions (makeToggle, makeChoice, etc.).

- Audio device ID - SDL_QueueAudio was hardcoded to device 1 instead of the actual opened device handle. One-line fix.

- Frame timing - SDL_GetTicks has 1ms resolution causing timing jitter. Replaced with SDL_GetPerformanceCounter for sub-millisecond precision.

The lesson: Windows + MSVC + CMake has real sharp edges that GCC/Linux development hides. Document every fix. Future contributors will thank you.

## First Game Boot

Crash Bandicoot ran on HaackStation on Day 3. The first PS1 game ever to boot on this frontend.

The sequence of events that led to first boot:

- Build succeeded after resolving all MSVC compatibility issues

- SDL DLLs and core DLL copied to build output folder

- BIOS files (scph1001, scph5500, scph5501, scph5502) placed in bios/ folder

- HaackStation.exe launched - splash screen appeared with Zrnic font (logo path had a space, renamed to use underscore)

- Game shelf showed Crash Bandicoot after scanner found C:\Emulation\roms\psx

- A button on Xbox One controller triggered launch - controller vibrated (confirmation rumble working)

- Core loaded game, went black briefly, then Crash Bandicoot title screen appeared

- Game was playable - completed first level (running too fast initially)

Issues found and fixed on first boot:

- Speed too fast - frame throttling was using 16ms hardcoded. Fixed with high-res performance counter using core-reported FPS (59.94 NTSC).

- No audio - SDL_QueueAudio using wrong device ID. Fixed to use actual m_audioDevice handle.

- Audio crackling - buffer size too small (512 samples). Increased to 2048.

- Start button not opening Settings - controller event was being consumed by game browser before app-level handler saw it. Fixed with continue statement.

- Select button quitting game accidentally - changed to Start+Select combo (standard emulator convention).

- Dark shelf after exiting game - launch animation fade state not reset. Added resetAfterGame() method.

- Hardware renderer crash - Beetle HW requests OpenGL context but we haven't set that up yet. Fixed by returning false from SET_HW_RENDER callback, forcing software renderer fallback. Full HW renderer is Phase 3.

## Project State After Day 3

HaackStation is a working PS1 emulator. It boots games, plays audio, accepts controller input, and navigates between shelf and gameplay. This is the proof of concept milestone.

- Splash screen with pixel art logo and Zrnic typography

- Game shelf with M3U deduplication, auto-scan of common ROM paths

- Full controller navigation throughout

- Beetle PSX HW core loading via libretro bridge

- Game audio via SDL audio queue

- Frame-accurate timing via high-resolution performance counter

- Start+Select to exit game back to shelf

- Settings screen navigable (options not all wired yet - Phase 3)

## Upcoming - Phase 3

The next major phase based on current state and author requests:

- OpenGL context setup for hardware renderer (enables upscaling)

- ScreenScraper.fr game scraper (cover art, descriptions, ratings)

- Settings screen fully wired (ROM path, BIOS path, renderer choice, shaders)

- In-game menu (Guide button) for save states, disc switching, settings

- Save state system

- Shader pack manager UI

- Texture replacement packs

- Audio replacement system

- Android / Ayn Thor build

## A Note on Transparency

This project has been questioned - rightly - about whether it constitutes stealing other people's work. The answer is no, and here is the full accounting:

- Beetle PSX HW / Mednafen: GPLv2, designed explicitly for use as a libretro core by frontends. Used exactly as intended.

- SDL2, SDL2_ttf, SDL2_image: zlib license, free for any use.

- HaackStation frontend: written fresh in these sessions. Original code.

- Logo: generated with Google Gemini, directed by the project author.

- Font (Zrnic): Apostrophic Labs, free for personal use, credited in README and About screen.

- All BIOS files: legally dumped by the project author from hardware they own. Never distributed with the project.

The README, About tab in Settings, and this diary all credit every component. The project author's values around transparency and proper attribution are baked into the project itself - not bolted on after the fact.

To the emulation community: we see you, we respect your work, and we built this the right way.

# Credits (Updated Day 3)

## Emulation Core

Beetle PSX HW / Mednafen - libretro team and Mednafen contributors. Every accurate frame is their achievement.

## Project Author

Vision, direction, testing, hardware validation, and all design decisions. First game to boot: Crash Bandicoot (Day 3).

## AI Development Tools

Frontend code, build system, architecture, documentation: Claude (Anthropic). Disclosed openly from day one.

## Assets

Logo: Google Gemini (directed by project author). Font: Zrnic by Apostrophic Labs (dafont.com/zrnic.font).

## Legal

GPLv2. PlayStation is a trademark of Sony Interactive Entertainment LLC. HaackStation is not affiliated with Sony.